|  | Odinsoft | Everhard Web site redesign |
| --- | --- | --- |
|  |  | eh-mn05.doc |

Meeting  Notes

| Week | 5 - Monday |  |  |
| --- | --- | --- | --- |
| Dates | Starting: 22/03/1999 Took place: 22/03/1999 |  |  |
| Times | Start: 11:00am End: 11:30am (1/2 hr) |  |  |
| Where | Tech 2.34 Griffith University |  |  |
| Author(s) | Darryl Lyons |  |  |
| Next week’s author | n/a |  |  |
| Team members present | Megan Allen | Ö |  |
|  | Damian Joy | Ö |  |
|  | Darryl Lyons | Ö |  |
|  | Kirrilly Shipley, | Ö |  |
|  | Joss Stehbens | Ö |  |
|  | Jan Vig | Ö |  |
| Agenda | - What skills Megan has at web design. - Look at any other documents which need to be addressed |  |  |

| Topic | Action |
| --- | --- |
| Asked Megan if she felt comfortable doing the interface and general graphic design for the project. Megan said she hasn’t had much experience doing web design. Given the situation however she is more than willing to learn. | Darryl to provide a list of resources and books to help Megan learn. |
| Team looked at other documents that needed doing. Development Log, Change Control and Status Reports needed to the developed further. Concept brief also needed to be in draft form. | Kirrilly to start Change Control form and procedures. Megan to start Status Report template. Damian and Joss to start Concept Brief. |
| Jan brought important communication aspect of project. He said that all members should review documents on the team web site and if they have any additions or suggestions then should email Darryl with the corrections. | Team members to review documents online and email suggestions to Darryl. |
| Brought up Holidays. Should the team work during the Holdidays? | No work is to take place on holidays unless in the individual team member’s own time. |
| Need for another meeting came up. Team feels we need more information from the client, especially about the scope of information within the catalogue. à Friday 9am. | Jan to prepare a list of questions he feels need answering by the client. |